# Backend Development Roadmap: 16-Sprint Plan

This document outlines the 16-sprint technical roadmap for the 4D Representation Platform backend. Each sprint is designed to deliver a specific set of functional or infrastructure milestones using NestJS and MongoDB.

# Sprint B1: NestJS Foundation and Database Connection

Goal: Stand up a working NestJS server connected to MongoDB with baseline cross-cutting concerns.

| ID | Task Description | Duration |
| --- | --- | --- |
| B1.1 | Initialize NestJS project with TypeScript and strict mode | 1 day |
| B1.2 | Configure Mongoose module with MongoDB connection URI | 1 day |
| B1.3 | Set up global validation pipe, exception filter, Swagger, CORS/helmet | 3 days |

# Sprint B2: Authentication Module — Core Register/Login

Goal: Let users create an account and log in securely.

| ID | Task Description | Duration |
| --- | --- | --- |
| B2.1 | Create User schema: email, hashedPassword, role, createdAt | 1 day |
| B2.2 | Implement bcrypt password hashing with cost factor 12 | 1 day |
| B2.3 | Build register and login endpoints | 2 days |

# Sprint B3: Authentication Module — Token Rotation and Guards

Goal: Harden the session model with short-lived access tokens, rotating refresh tokens, and route guards.

| ID | Task Description | Duration |
| --- | --- | --- |
| B3.1 | Implement short-lived access token generation | 1 day |
| B3.2 | Implement rotating refresh tokens with reuse detection | 2 days |
| B3.3 | Build global auth guard with opt-out decorator; add logout endpoint | 2 days |

# Sprint B4: User Profile and Account Management

Goal: Let users view and manage their own account.

| ID | Task Description | Duration |
| --- | --- | --- |
| B4.1 | Build get/update profile endpoint | 2 days |
| B4.2 | Build change-password endpoint with re-hash on change | 1 day |
| B4.3 | Build account deletion endpoint with confirmation flow | 1 day |

# Sprint B5: Scene CRUD Module

Goal: Let authenticated users create, read, update, and delete 4D scenes.

| ID | Task Description | Duration |
| --- | --- | --- |
| B5.1 | Define Scene schema: title, description, ownerId, tags, metadata | 1 day |
| B5.2 | Build create/read/update/delete endpoints for scenes | 3 days |
| B5.3 | Add ownership authorization checks on update/delete | 1 day |

# Sprint B6: Scene Primitive Storage and GridFS Chunking

Goal: Store 4D Gaussian primitive data efficiently, including scenes too large for a single MongoDB document.

| ID | Task Description | Duration |
| --- | --- | --- |
| B6.1 | Implement embedded primitive array storage for scenes under 16MB | 2 days |
| B6.2 | Implement GridFS chunking for scenes over 16MB | 3 days |
| B6.3 | Build a primitive read/stream endpoint that abstracts embedded vs. GridFS storage | 2 days |

# Sprint B7: Scene Query, Search and Pagination API

Goal: Let clients efficiently browse, search, and filter the scene library.

| ID | Task Description | Duration |
| --- | --- | --- |
| B7.1 | Add pagination (limit/offset or cursor) to the scene list endpoint | 2 days |
| B7.2 | Add text search by title/tag | 2 days |
| B7.3 | Add filter query params for primitive count, duration, and date range | 1 day |

# Sprint B8: Asset Upload and Gaussian Model Import

Goal: Let users import pre-trained 4D Gaussian models or raw scene data into the platform.

| ID | Task Description | Duration |
| --- | --- | --- |
| B8.1 | Build file upload endpoint with size/type validation | 2 days |
| B8.2 | Build an import pipeline that parses external Gaussian formats into the internal schema | 4 days |
| B8.3 | Track and expose import status/progress | 1 day |

# Sprint B9: Rate Limiting and API Security Hardening

Goal: Protect the API from abuse and common web vulnerabilities.

| ID | Task Description | Duration |
| --- | --- | --- |
| B9.1 | Add per-user/per-IP rate limiting | 2 days |
| B9.2 | Review and harden input validation/sanitization across all endpoints | 2 days |
| B9.3 | Run a dependency/security audit and apply fixes | 1 day |

# Sprint B10: Caching Layer

Goal: Reduce database load and latency for frequently accessed data.

| ID | Task Description | Duration |
| --- | --- | --- |
| B10.1 | Integrate a cache store for scene list/detail responses | 2 days |
| B10.2 | Invalidate relevant cache entries on scene create/update/delete | 2 days |
| B10.3 | Make cache TTL configurable per endpoint | 1 day |

# Sprint B11: Logging, Monitoring and Observability

Goal: Give the team visibility into API health, errors, and performance in production.

| ID | Task Description | Duration |
| --- | --- | --- |
| B11.1 | Add structured request/response logging | 2 days |
| B11.2 | Integrate error tracking for unhandled exceptions | 1 day |
| B11.3 | Add a /health endpoint and basic performance metrics | 1 day |

# Sprint B12: Admin Module

Goal: Give administrators tools to moderate content and manage users.

| ID | Task Description | Duration |
| --- | --- | --- |
| B12.1 | Build admin user list/suspend/delete endpoints | 2 days |
| B12.2 | Build admin scene flag/remove endpoints | 2 days |
| B12.3 | Enforce role-based access control on all admin routes | 1 day |

# Sprint B13: Background Jobs and Queue Processing

Goal: Move heavy, slow operations (like Gaussian import parsing) off the request/response cycle.

| ID | Task Description | Duration |
| --- | --- | --- |
| B13.1 | Set up a job queue and worker process | 3 days |
| B13.2 | Move scene import parsing to a background worker | 2 days |
| B13.3 | Expose a job status endpoint for polling | 1 day |

# Sprint B14: API Documentation and Versioning Finalization

Goal: Ensure the API is fully documented and safe to evolve without breaking existing clients.

| ID | Task Description | Duration |
| --- | --- | --- |
| B14.1 | Complete Swagger annotations for every endpoint and DTO | 2 days |
| B14.2 | Introduce API versioning (e.g. /v1 prefix) | 1 day |
| B14.3 | Write a deprecation policy and changelog process | 1 day |

# Sprint B15: Backend Testing and QA Automation

Goal: Establish automated test coverage and CI enforcement for the backend.

| ID | Task Description | Duration |
| --- | --- | --- |
| B15.1 | Write unit tests for core services (auth, scenes, users) | 3 days |
| B15.2 | Write integration/e2e tests for auth and scene endpoints | 3 days |
| B15.3 | Wire the test suite into CI | 1 day |

# Sprint B16: Deployment, CI/CD and Horizontal Scaling

Goal: Ship the backend to production in a way that can scale to the target concurrency.

| ID | Task Description | Duration |
| --- | --- | --- |
| B16.1 | Containerize the NestJS app with Docker | 2 days |
| B16.2 | Build a CI/CD pipeline for automated build/test/deploy | 3 days |
| B16.3 | Configure horizontal scaling / load balancing for the API layer | 2 days |