# Sprint B10: Caching Layer

| Goal | Reduce database load and latency for frequently accessed data. |
| --- | --- |
| Scope | Cache scene list/detail responses, Cache invalidation on scene create/update/delete, Configurable TTL per cache key |
| Out of Scope | Caching of primitive/GridFS binary data (handled separately if needed) |
| Dependencies | Backend Sprints B5–B7. |
| Deliverable | Frequently requested scene data is served from cache with correct invalidation. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B10.1 | Integrate a cache store for scene list/detail responses | Redis or in-memory cache | 2 days |
| B10.2 | Invalidate relevant cache entries on scene create/update/delete | NestJS interceptors | 2 days |
| B10.3 | Make cache TTL configurable per endpoint | NestJS config | 1 day |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B10-01 | Request the same scene list twice in quick succession. | Second request is served from cache (faster response, DB not re-queried). |
| TC-B10-02 | Update a scene, then request its detail. | Updated data is returned, not stale cached data. |
| TC-B10-03 | Wait past the configured TTL and request again. | Cache expires and data is re-fetched from the database. |

--- Generated for 4D Representation Platform ---