# Sprint B12: Admin Module

| Goal | Give administrators tools to moderate content and manage users. |
| --- | --- |
| Scope | Admin-only user list/suspend/delete endpoints, Admin-only scene moderation (flag/remove) endpoints, Role-based access control for admin routes |
| Out of Scope | A full admin frontend UI (future work; this sprint is API-only) |
| Dependencies | Backend Sprints B3–B5. |
| Deliverable | A role-guarded admin API for user and scene moderation. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B12.1 | Build admin user list/suspend/delete endpoints | NestJS Guards, Mongoose | 2 days |
| B12.2 | Build admin scene flag/remove endpoints | NestJS Guards, Mongoose | 2 days |
| B12.3 | Enforce role-based access control on all admin routes | NestJS Guards | 1 day |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B12-01 | Call an admin endpoint as a non-admin user. | 403 Forbidden. |
| TC-B12-02 | Call an admin endpoint as an admin user. | Request succeeds and performs the expected action. |
| TC-B12-03 | Suspend a user, then attempt login as that user. | Login is blocked for the suspended account. |

--- Generated for 4D Representation Platform ---