# Sprint B14: API Documentation and Versioning Finalization

| Goal | Ensure the API is fully documented and safe to evolve without breaking existing clients. |
| --- | --- |
| Scope | Complete Swagger/OpenAPI coverage for all endpoints, API versioning strategy (e.g. /v1 prefix), Deprecation policy documentation |
| Out of Scope | Public developer portal (future work) |
| Dependencies | All prior backend sprints. |
| Deliverable | Fully documented, versioned API ready for external or long-term internal consumption. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B14.1 | Complete Swagger annotations for every endpoint and DTO | @nestjs/swagger | 2 days |
| B14.2 | Introduce API versioning (e.g. /v1 prefix) | NestJS versioning | 1 day |
| B14.3 | Write a deprecation policy and changelog process | Documentation | 1 day |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B14-01 | Open the Swagger UI. | Every endpoint has a description, request schema, and response schema. |
| TC-B14-02 | Call an endpoint without a version prefix vs. with /v1. | Versioning behaves as documented (default or explicit routing). |
| TC-B14-03 | Review the changelog after a breaking change. | The change is documented per the deprecation policy. |

--- Generated for 4D Representation Platform ---