# Sprint B16: Deployment, CI/CD and Horizontal Scaling

| Goal | Ship the backend to production in a way that can scale to the target concurrency. |
| --- | --- |
| Scope | Containerized deployment (Docker), CI/CD pipeline for automated deploys, Horizontal scaling configuration for the API layer |
| Out of Scope | Frontend deployment (assumed handled by its own hosting pipeline) |
| Dependencies | Backend Sprint B15 (tests must pass before deploy is safe). |
| Deliverable | The backend deploys automatically via CI/CD and can scale horizontally to meet the 10K concurrent user target. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B16.1 | Containerize the NestJS app with Docker | Docker | 2 days |
| B16.2 | Build a CI/CD pipeline for automated build/test/deploy | GitHub Actions or similar | 3 days |
| B16.3 | Configure horizontal scaling / load balancing for the API layer | Cloud provider load balancer | 2 days |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B16-01 | Push to the main branch. | CI/CD builds, tests, and deploys the app automatically. |
| TC-B16-02 | Simulate load beyond a single instance's capacity. | Additional instances are spun up and traffic is balanced across them. |
| TC-B16-03 | Take one instance down during load. | Traffic is rerouted to healthy instances with no downtime for users. |

--- Generated for 4D Representation Platform ---