# Sprint B1: NestJS Foundation and Database Connection

| Goal | Stand up a working NestJS server connected to MongoDB with baseline cross-cutting concerns. |
| --- | --- |
| Scope | NestJS project init with TypeScript strict mode, Mongoose module + MongoDB connection, Global validation pipe, exception filter, Swagger docs, CORS/helmet |
| Out of Scope | Any domain endpoints (auth, scenes) — start in later sprints |
| Dependencies | None — first backend sprint. |
| Deliverable | Running NestJS server connected to MongoDB with validation, error handling, and API docs. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B1.1 | Initialize NestJS project with TypeScript and strict mode | NestJS, TypeScript | 1 day |
| B1.2 | Configure Mongoose module with MongoDB connection URI | @nestjs/mongoose, mongoose | 1 day |
| B1.3 | Set up global validation pipe, exception filter, Swagger, CORS/helmet | class-validator, @nestjs/swagger, helmet | 3 days |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B1-01 | Start the server with a valid MongoDB URI. | Server starts and confirms a live DB connection. |
| TC-B1-02 | Send an invalid DTO payload to any endpoint. | 400 response with structured validation errors. |
| TC-B1-03 | Open the Swagger docs URL. | All registered endpoints are listed accurately. |

--- Generated for 4D Representation Platform ---