# Sprint B3: Authentication Module — Token Rotation and Guards

| Goal | Harden the session model with short-lived access tokens, rotating refresh tokens, and route guards. |
| --- | --- |
| Scope | Short-lived access token generation, Rotating refresh tokens with reuse detection, Global auth guard with opt-out for public endpoints, Logout endpoint |
| Out of Scope | Social login/OAuth (future work) |
| Dependencies | Backend Sprint B2. |
| Deliverable | Secure token lifecycle: refresh rotation, reuse detection, guarded routes, and logout. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B3.1 | Implement short-lived access token generation | @nestjs/jwt | 1 day |
| B3.2 | Implement rotating refresh tokens with reuse detection | @nestjs/jwt, Mongoose | 2 days |
| B3.3 | Build global auth guard with opt-out decorator; add logout endpoint | NestJS Guards | 2 days |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B3-01 | Call a protected endpoint with an expired access token. | 401 response; client is expected to refresh. |
| TC-B3-02 | Reuse an already-rotated refresh token. | Reuse is detected and the token family is revoked. |
| TC-B3-03 | Call logout, then try to refresh. | The old refresh token no longer issues new access tokens. |

--- Generated for 4D Representation Platform ---