# Sprint B4: User Profile and Account Management

| Goal | Let users view and manage their own account. |
| --- | --- |
| Scope | Get/update profile endpoint, Change password endpoint, Account deletion endpoint |
| Out of Scope | Admin-level user management (Sprint B12) |
| Dependencies | Backend Sprint B3. |
| Deliverable | Authenticated users can view, update, and delete their own account. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B4.1 | Build get/update profile endpoint | NestJS, Mongoose | 2 days |
| B4.2 | Build change-password endpoint with re-hash on change | bcrypt | 1 day |
| B4.3 | Build account deletion endpoint with confirmation flow | NestJS, Mongoose | 1 day |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B4-01 | Update the profile with valid data. | Profile fields are updated and returned correctly. |
| TC-B4-02 | Change password with the correct current password. | Password is re-hashed and old sessions are invalidated. |
| TC-B4-03 | Delete the account. | User record is removed/deactivated and all sessions are revoked. |

--- Generated for 4D Representation Platform ---