# Sprint B11: Logging, Monitoring and Observability

| Goal | Give the team visibility into API health, errors, and performance in production. |
| --- | --- |
| Scope | Structured request/response logging, Error tracking integration, Basic health-check and metrics endpoints |
| Out of Scope | Full APM/tracing rollout (future work) |
| Dependencies | Backend Sprint B1. |
| Deliverable | Structured logs, error tracking, and health/metrics endpoints are live. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B11.1 | Add structured request/response logging | NestJS Logger, pino or winston | 2 days |
| B11.2 | Integrate error tracking for unhandled exceptions | Sentry or similar | 1 day |
| B11.3 | Add a /health endpoint and basic performance metrics | @nestjs/terminus | 1 day |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B11-01 | Make a request to any endpoint. | A structured log entry is recorded with request metadata. |
| TC-B11-02 | Trigger an unhandled exception. | The error is captured in the error-tracking tool. |
| TC-B11-03 | Call /health. | Returns a 200 with DB connectivity and service status. |

--- Generated for 4D Representation Platform ---