# Sprint B13: Background Jobs and Queue Processing

| Goal | Move heavy, slow operations (like Gaussian import parsing) off the request/response cycle. |
| --- | --- |
| Scope | Job queue infrastructure, Background worker for scene import processing, Job status API for clients to poll |
| Out of Scope | Real-time push notifications of job completion (future work; polling only for now) |
| Dependencies | Backend Sprint B8 (import pipeline). |
| Deliverable | Heavy import/processing jobs run asynchronously without blocking API requests. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B13.1 | Set up a job queue and worker process | BullMQ or similar | 3 days |
| B13.2 | Move scene import parsing to a background worker | BullMQ | 2 days |
| B13.3 | Expose a job status endpoint for polling | NestJS | 1 day |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B13-01 | Submit a large import job. | The API responds immediately with a job ID rather than blocking. |
| TC-B13-02 | Poll the job status endpoint while processing. | Status updates correctly as the job progresses. |
| TC-B13-03 | Force a job to fail. | Job status reflects failure with an error reason, and the API remains responsive. |

--- Generated for 4D Representation Platform ---