# Sprint B15: Backend Testing and QA Automation

| Goal | Establish automated test coverage and CI enforcement for the backend. |
| --- | --- |
| Scope | Unit tests for services, Integration/e2e tests for key endpoints (auth, scenes), CI pipeline running tests on every push |
| Out of Scope | Frontend or engine-level testing (covered in their own sprints) |
| Dependencies | All prior backend sprints. |
| Deliverable | A backend test suite running automatically in CI with meaningful coverage. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B15.1 | Write unit tests for core services (auth, scenes, users) | Jest | 3 days |
| B15.2 | Write integration/e2e tests for auth and scene endpoints | Jest, Supertest | 3 days |
| B15.3 | Wire the test suite into CI | GitHub Actions or similar | 1 day |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B15-01 | Run the unit test suite locally. | All tests pass with meaningful coverage of core services. |
| TC-B15-02 | Run the e2e suite against a test database. | Auth and scene flows pass end-to-end. |
| TC-B15-03 | Push a commit that breaks a test. | CI fails the build and blocks merge. |

--- Generated for 4D Representation Platform ---