# Sprint B2: Authentication Module — Core Register/Login

| Goal | Let users create an account and log in securely. |
| --- | --- |
| Scope | User schema (email, hashedPassword, role, createdAt), bcrypt password hashing, Register and login endpoints |
| Out of Scope | Token rotation and guards (Sprint B3) |
| Dependencies | Backend Sprint B1. |
| Deliverable | Working register and login endpoints returning an access token. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B2.1 | Create User schema: email, hashedPassword, role, createdAt | Mongoose Schema | 1 day |
| B2.2 | Implement bcrypt password hashing with cost factor 12 | bcrypt | 1 day |
| B2.3 | Build register and login endpoints | @nestjs/jwt | 2 days |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B2-01 | Register with a valid email/password. | User is created with a bcrypt-hashed password. |
| TC-B2-02 | Log in with correct credentials. | A valid access token is returned. |
| TC-B2-03 | Log in with incorrect credentials. | 401 Unauthorized, no session created. |

--- Generated for 4D Representation Platform ---