# Sprint B5: Scene CRUD Module

| Goal | Let authenticated users create, read, update, and delete 4D scenes. |
| --- | --- |
| Scope | Scene schema (title, description, ownerId, tags, metadata), Create/read/update/delete endpoints, Ownership authorization checks |
| Out of Scope | Primitive/GridFS storage (Sprint B6) |
| Dependencies | Backend Sprint B3 (auth guard). |
| Deliverable | Full CRUD API for scene metadata, restricted to the owning user. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B5.1 | Define Scene schema: title, description, ownerId, tags, metadata | Mongoose Schema | 1 day |
| B5.2 | Build create/read/update/delete endpoints for scenes | NestJS, Mongoose | 3 days |
| B5.3 | Add ownership authorization checks on update/delete | NestJS Guards | 1 day |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B5-01 | Create a scene as an authenticated user. | Scene is created with the correct ownerId. |
| TC-B5-02 | Attempt to update a scene owned by another user. | 403 Forbidden. |
| TC-B5-03 | Delete an owned scene. | Scene is removed and no longer returned by list/detail endpoints. |

--- Generated for 4D Representation Platform ---