# Sprint B6: Scene Primitive Storage and GridFS Chunking

| Goal | Store 4D Gaussian primitive data efficiently, including scenes too large for a single MongoDB document. |
| --- | --- |
| Scope | Embedded primitive storage for scenes under 16MB, GridFS chunking for scenes over 16MB, Primitive read/stream endpoint for the frontend |
| Out of Scope | Primitive generation/authoring tools (out of scope for this platform) |
| Dependencies | Backend Sprint B5. |
| Deliverable | Scenes of any supported size can be stored and streamed back to the client. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B6.1 | Implement embedded primitive array storage for scenes under 16MB | Mongoose | 2 days |
| B6.2 | Implement GridFS chunking for scenes over 16MB | Mongoose GridFS | 3 days |
| B6.3 | Build a primitive read/stream endpoint that abstracts embedded vs. GridFS storage | NestJS | 2 days |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B6-01 | Upload a scene under 16MB. | Primitives are stored as an embedded array. |
| TC-B6-02 | Upload a scene over 16MB. | Primitives are automatically chunked via GridFS. |
| TC-B6-03 | Fetch primitives for both scene types via the same endpoint. | Response format is identical regardless of underlying storage. |

--- Generated for 4D Representation Platform ---