# Sprint B7: Scene Query, Search and Pagination API

| Goal | Let clients efficiently browse, search, and filter the scene library. |
| --- | --- |
| Scope | Paginated scene list endpoint, Search by title/tag, Filter by primitive count, duration, date |
| Out of Scope | Frontend UI for search/filter (Frontend Sprint F12) |
| Dependencies | Backend Sprint B5. |
| Deliverable | A paginated, searchable, filterable scene list API. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B7.1 | Add pagination (limit/offset or cursor) to the scene list endpoint | NestJS, Mongoose | 2 days |
| B7.2 | Add text search by title/tag | MongoDB text index | 2 days |
| B7.3 | Add filter query params for primitive count, duration, and date range | NestJS, Mongoose | 1 day |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B7-01 | Request page 2 of the scene list. | Correct subset of scenes is returned with pagination metadata. |
| TC-B7-02 | Search for a known scene title substring. | Only matching scenes are returned. |
| TC-B7-03 | Filter by a primitive-count range. | Only scenes within that range are returned. |

--- Generated for 4D Representation Platform ---