# Sprint B8: Asset Upload and Gaussian Model Import

| Goal | Let users import pre-trained 4D Gaussian models or raw scene data into the platform. |
| --- | --- |
| Scope | File upload endpoint with size/type validation, Import pipeline parsing external Gaussian model formats into the internal schema, Import status/progress tracking |
| Out of Scope | Training or generating new Gaussian models from scratch |
| Dependencies | Backend Sprints B5–B6. |
| Deliverable | Users can upload a supported file and have it converted into a queryable scene. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B8.1 | Build file upload endpoint with size/type validation | NestJS, Multer | 2 days |
| B8.2 | Build an import pipeline that parses external Gaussian formats into the internal schema | NestJS, custom parser | 4 days |
| B8.3 | Track and expose import status/progress | Mongoose | 1 day |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B8-01 | Upload a valid supported file. | File is accepted and an import job is created. |
| TC-B8-02 | Upload an unsupported file type or oversized file. | Request is rejected with a clear error. |
| TC-B8-03 | Poll the import status endpoint during processing. | Status transitions correctly from pending → processing → complete/failed. |

--- Generated for 4D Representation Platform ---