# Sprint B9: Rate Limiting and API Security Hardening

| Goal | Protect the API from abuse and common web vulnerabilities. |
| --- | --- |
| Scope | Request rate limiting per user/IP, Input sanitization review across all endpoints, Security headers and dependency audit |
| Out of Scope | DDoS-scale infrastructure protection (handled at the infra/CDN layer) |
| Dependencies | Backend Sprint B1. |
| Deliverable | API endpoints are rate-limited and hardened against common attack vectors. |

# Detailed Tasks

| ID | Description | Tech Stack | Est. Duration |
| --- | --- | --- | --- |
| B9.1 | Add per-user/per-IP rate limiting | @nestjs/throttler | 2 days |
| B9.2 | Review and harden input validation/sanitization across all endpoints | class-validator | 2 days |
| B9.3 | Run a dependency/security audit and apply fixes | npm audit | 1 day |

# Test Cases & QA

| Test ID | Scenario | Expected Outcome |
| --- | --- | --- |
| TC-B9-01 | Exceed the configured request rate from one client. | 429 Too Many Requests is returned. |
| TC-B9-02 | Submit a payload with injection-style input. | Input is sanitized/rejected; no injection occurs. |
| TC-B9-03 | Run the security audit tool. | No high/critical vulnerabilities remain unresolved. |

--- Generated for 4D Representation Platform ---