Sprint Document: 4D Engine

4D Representation Platform

## Sprint 3: 4D Visualization Engine — Core Rendering

Sprint Goal: Build the browser-based 4D Gaussian splatting renderer.

| Task | Description | Libraries | Math/Physics | Duration |
| --- | --- | --- | --- | --- |
| F3.1 | Initialize WebGL2 context and Supersplat renderer in canvas | WebGL2, Supersplat | — | 3 days |
| F3.2 | Implement 4D Gaussian primitive loading from backend API | Axios or SWR | — | 2 days |
| F3.3 | Build time-slicing shader: slice 4D Gaussians at time t to produce 3D Gaussians | Custom GLSL shaders | 4D Gaussian decomposition: conditional 3D Gaussian + marginal 1D temporal Gaussian | 4 days |
| F3.4 | Implement 3D-to-2D projection and tile-based rasterization | Custom GLSL shaders | 3D Gaussian splatting projection: mean μ + covariance Σ → screen-space ellipse | 3 days |
| F3.5 | Add alpha blending and depth sorting for overlapping splats | WebGL2 blending modes | Alpha compositing: C = Σ (αᵢ × cᵢ × Π(1-αⱼ)) | 2 days |

Deliverable: A canvas that loads 4D Gaussian data from the API and renders a static frame at a given timestamp.

## Sprint 4: 4D Interaction and Animation

Sprint Goal: Add real-time time-scrubbing, camera controls, and dynamic playback.

| Task | Description | Libraries | Math/Physics | Duration |
| --- | --- | --- | --- | --- |
| F4.1 | Build time scrubber UI component with play, pause, and frame seek | Zustand (time state), MUI Slider | — | 2 days |
| F4.2 | Implement real-time temporal interpolation between time slices | Custom GLSL shaders | Linear interpolation: μ(t) = μ₀ + Δμ × t; covariance interpolation: Σ(t) = Σ₀ + ΔΣ × t | 3 days |
| F4.3 | Add orbit camera controls: rotate, zoom, pan around 3D projection | Three.js OrbitControls or custom | Spherical coordinates: θ (azimuth), φ (elevation), r (radius) → Cartesian x, y, z | 2 days |
| F4.4 | Implement 4D hyperplane rotation: rotate the slicing hyperplane in 4D space | Custom GLSL shaders | 4D rotation matrices: Rₓᵧ(θ), Rₓᵤ(θ), Rᵧᵤ(θ) — 6 planes of rotation in 4D (vs 3 in 3D) | 4 days |
| F4.5 | Add foveated rendering for performance optimization during interaction | WebGL2, Supersplat | Foveated rendering: reduce fragment shading at peripheral vision regions | 2 days |

Deliverable: Users can scrub through time, rotate the 4D hyperplane, and orbit the camera with smooth real-time rendering.