Sprint Document: Backend

4D Representation Platform

## Sprint 1: NestJS Foundation and Database Connection

Sprint Goal: Establish NestJS modular architecture and MongoDB connectivity.

| Task | Description | Libraries | Duration |
| --- | --- | --- | --- |
| B1.1 | Initialize NestJS project with TypeScript and strict mode | NestJS, TypeScript | 1 day |
| B1.2 | Configure Mongoose module with MongoDB connection URI | @nestjs/mongoose, mongoose | 1 day |
| B1.3 | Set up global validation pipe with class-validator for all DTOs | class-validator, class-transformer | 1 day |
| B1.4 | Configure global exception filter for consistent JSON error responses | NestJS exception filter | 1 day |
| B1.5 | Set up Swagger/OpenAPI documentation generation | @nestjs/swagger | 1 day |
| B1.6 | Configure CORS and helmet for frontend communication | helmet, @nestjs/cors | 1 day |

Deliverable: Running NestJS server connected to MongoDB with validation, error handling, and API docs.

## Sprint 2: Authentication Module

Sprint Goal: Implement secure JWT authentication with refresh token rotation.

| Task | Description | Libraries | Math/Physics | Duration |
| --- | --- | --- | --- | --- |
| B2.1 | Create User schema: email, hashedPassword, role, createdAt | Mongoose Schema | — | 1 day |
| B2.2 | Implement bcrypt password hashing with cost factor 12 | bcrypt | Bcrypt: salt + hash = Blowfish cipher with 2^12 key expansion rounds | 1 day |
| B2.3 | Build auth controller: register, login, refresh, logout endpoints | @nestjs/jwt, jose | — | 2 days |
| B2.4 | Implement short-lived access token generation | — | — | — |

Note: The source content for Sprint 2 was cut off after task B2.4 ("Implement short-lived access token generation") — its libraries, math/physics notes, and duration, along with any remaining tasks and the sprint deliverable, were not included in the provided material. This document reflects only what was supplied; please share the rest of the sprint content to complete this section.