Sprint Document: Frontend

4D Representation Platform

## Sprint 1: Project Foundation and Routing

Sprint Goal: Establish the Next.js project structure, routing, and base UI shell.

| Task | Description | Libraries | Duration |
| --- | --- | --- | --- |
| F1.1 | Initialize Next.js 14+ project with App Router and TypeScript | Next.js, TypeScript | 2 days |
| F1.2 | Configure route groups for /public and /authenticated paths | Next.js App Router | 1 day |
| F1.3 | Set up Tailwind CSS with custom 4D visualization theme tokens | Tailwind CSS | 1 day |
| F1.4 | Create root layout with React Context provider for auth state | React Context API | 1 day |
| F1.5 | Build responsive shell: navigation bar, sidebar, and canvas container | MUI or Styled Components | 2 days |

Deliverable: Running Next.js dev server with routed pages and empty layout shells.

## Sprint 2: Authentication and State Management

Sprint Goal: Implement JWT-based auth flow and global state management.

| Task | Description | Libraries | Duration |
| --- | --- | --- | --- |
| F2.1 | Build login and registration pages with form validation | React Hook Form, Zod | 2 days |
| F2.2 | Implement JWT token storage in httpOnly cookies with SameSite=Lax | jose (JWT library) | 1 day |
| F2.3 | Create auth Context provider with login, logout, and session check | React Context API | 2 days |
| F2.4 | Set up Zustand store for 4D scene interaction state (camera, time, layers) | Zustand | 2 days |
| F2.5 | Add auth guard middleware for protected routes | Next.js middleware | 1 day |

Deliverable: Users can register, log in, and maintain session across page reloads.

## Sprint 5: Scene Management and UI Features

Sprint Goal: Build scene library, segmentation layers, and export features.

| Task | Description | Libraries | Duration |
| --- | --- | --- | --- |
| F5.1 | Create scene library page: list, search, and filter saved 4D scenes | SWR (data fetching), MUI DataGrid | 3 days |
| F5.2 | Implement scene metadata display: title, description, primitive count, duration | React, MUI Card | 2 days |
| F5.3 | Add segmentation layer toggles: show/hide static, dynamic, and transient primitives | Zustand (layer state) | 2 days |
| F5.4 | Build depth map visualization toggle (render depth instead of color) | Custom GLSL shader | 2 days |
| F5.5 | Implement screenshot and scene state export (JSON) | FileSaver.js | 1 day |

Deliverable: Full scene management UI with layer controls and export capability.

Note: The 4D Gaussian rendering and interaction work originally listed as Sprint 3 (Core Rendering) and Sprint 4 (4D Interaction and Animation) is tracked separately in the 4D Engine Sprint Document.